## Slide 1: Intro. To Software Development Final Project
Ethan Boileau, Julian Wemmie, Patrick Foster, Avi Kaufman

## Slide 2: Overview
This PowerPoint will go over the tasks that need to be done to complete the project, how roles are designated among the group members, our rationale for our decision making, and the in order we will approach each Sprint.
Overview
Programming Task
Miscellaneous Tasks
Sprint 2 plan
Sprint 3 plan

## Slide 3: Programming Tasks
Complete the ReliabilityAnalysis.java class
  Reliability Analysis will need to have the methods getReliabilities and verifyReliabilties implemented with three additional helper functions.
  Get Reliabilities will implement an algorithm that take in the workload and return the RelaibilityTable of the correct output. We imagine this being the hardest part of the project
Complete the ReliabilityVisualization.java class
  The initialize method will call Reliability Analysis to get the Reliability table then will format is as a Description Object to be used in creation of the “.ra” file.
These classes will need to be completed with methods that will allow for the creation of “.ra” files, an output file that shows the various parameters for input and the output of end-to-end reliability for each flow.

## Slide 4: Miscellaneous Task
Complete a UML Sequence Diagram
  The sequence diagram will give a visual representation of how the final product will work. It will follow the elements of the program at the beginning of the execution, through the end where it outputs. It will list all the elements and how they will interact with each other in the program.
JUnit tests
  Many thorough tests will be used to ensure sustainability throughout the codebase and prevent errors from getting pushed to production in future changes
  Unit tests will be written before implementing the methods to follow Test Driven Development.

## Slide 5: Miscellaneous Task Continued
JavaDocs
  New methods and attributes with have Javadoc compliant documentation.
  Documentation will be made before the implementation of the methods
UML Diagrams
  Changes in methods and attributes in Reliability Visualization and Reliability Analysis will be reflected in their UML Diagrams.

## Slide 6: Sprint 2 - Task Order and Duties
ReadMe File (Ethan)
JUnit Test (Julian)
Update UML Diagram (Avi)
Write Java Docs (Ethan)
Implement three methods in Visualization (Patrick)
  Initialize
  Visualization
  fileVisualization
Plan for next sprint (All)

## Slide 7: Sprint 3 - Task Order and Duties
ReadMe File (Ethan)
JUnit Test (Patrick)
Update UML Diagram (Ethan)
Write Java Doc (Ethan)
Implement five methods in ReliabilityAnalysis (Avi and Julian)
  getReliabilities
  verifyReliabilities
  Helper methods 1-3